## Slide 1: Week 4 Presentation
Group 1:
Alex Holmes Jibin Mathews

## Slide 2: Objective
Learn Verilog and Vivado Interface
Make a DC motor that spins in both directions with variable speeds
Using BASYS FPGA Board
Utilize switches SW0-SW7
Maintain current flow using Shunt Resistors
Implement over-current protection
Notes: Add references to images and Names to specific slides next to slide number

## Slide 3: Deliverables
Vivado Downloaded
Attended Verilog Tutorials Held by Akhil
  Setting up Vivado
  Example PWM Code
  Send code to board

## Slide 4: Flowchart

## Slide 5: Budget
Budget Mini Project | Cost: | Total Spent: |  |  |  | 
H-Bridge Motor Driver | $23.53 | $0.00 |  | Material Costs | Cost: | Total Spent:
L298N | $6.50 | $0.00 |  |  | $286.06 | $0.00
Linear Voltage Regulator | $1.79 | $0.00 |  |  |  | 
Optocouplers | $1.40 | $0.00 |  | Labor | Rate | Hours Spent
Resistors | $3.28 | $0.00 |  |  | $15.00 | 30
Diodes | $5.90 | $0.00 |  |  |  | 
Capacitors | $2.12 | $0.00 |  | Totals | Total Cost: | Actual Cost:
Board | $0.40 | $0.00 |  |  | $421.06 | $450.00
Connectors | $2.14 | $0.00 |  |  |  | 
BASYS FPGA Board | $149.00 | $0.00 |  |  |  | 
Rover 5 Robot Chassis | $90 | $0.00 |  |  |  | 

## Slide 6: Next Week's Deliverables
Functioning Motor
  Assembled Mini Project
    Current Limiter
    Basys, H Bridge, and Rover Motor Connected
  Programmed Mini Project
    Software Current Limiter
    Switches
    Input/Outputs

## Slide 7: Gantt Chart
Mini Project | Week 1 | Week 2 | Week 3 | Week 4 | Week 5
Hardware |  |  |  |  | 
H-Bridge |  |  |  |  | 
Basys Board w/ Motor |  |  |  |  | 
Full Assembly |  |  |  |  | 
Software |  |  |  |  | 
Research |  |  |  |  | 
Download/ Install Vivado |  |  |  |  | 
Actual Coding |  |  |  |  | 

## Slide 8: Questions
?